DAVE

Sprint 2

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 21.09.2017 |
| Static SSD | 02.10.2017 |
| Animated SSD | 04.10.2017 |
| Camera Movement Controls | 04.10.2017 |
| Iteration stop | 05.10.2017 |

# 2. High-level objectives

* Vision
* Business Plan
* Create a Static SSD comprised of different sequence diagram parts
* Animate SSD
* Upload JSON
* Camera Movement Controls

# 3. Work Item assignments

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Name or key words of description** | **Priority** | **Velocity estimate** | **State** | **Reference material** | **Target iteration** | **Assigned to** | **Hours worked** | **Estimate of hours remaining** |
| Project Metaphor  ID: 1 | Must | ½ | Done | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 2 | Joacim | 0.5 | None |
| Business Plan  ID: 2 | Must | 7 | Done | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 2 | Justinas | 8 | None |
| Initial Architecture  ID:3 | Must | 6 | Done | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 2 | Boyan, Shaun and Joacim | 3 | None |
| Branching Model  ID: 4 | Must | ½ | Done | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 2 | Erik | 0.5 | None |
| Vision  ID: 5 | Must | 4 | 90% done | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 2 | Elaine | 3 | 1 |
| Basic Unity  ID: 6 | Must | 2 | Done | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 2 | All | 3 | None |
| System Boxes  ID: 7 | Must | 3 | Done | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 2 | Justinas | 1 | None |
| System Lifelines  ID: 8 | Must | 4 | Done | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 2 | Joacim | 5 | None |
| System Messages  ID: 9 | Must | 9 |  | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 2 | Boyan and Elaine | 6 | None |
| Activation Boxes  ID: 11 | Must | 2 | Done | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 2 | Erik | 1 | None |
| Lifeline Animations  ID: 12 | Must | 9 | Done | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 2 | Shaun | 3 | None |
| Message Animations  ID: 13 | Must | 8 | 75% done | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 2 | Shaun | 3 | 1 |
| Activation Box Animation  ID: 14 | Must | 11 | Done | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 2 | Shaun | 3 | None |
| Static SSD  ID: 15 | Must | 5 | Done | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 2 | Joacim | 10 | None |
| Upload JSON  ID: 16 | Must | 7 | Done | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 2 | Erik | 5 | None |
| Communication Protocol  ID: 17 | Must | 11 | 5% done | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 3 | Elaine | 0.5 | N/A |
| Parse JSON  ID: 18 | Must | 9 | 5% done | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 3 | Erik | 6 | N/A |
| Render System Box from JSON  ID: 19 | Must | 13 | 5% done | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 3 | Boyan | 5 | N/A |
| Camera Movement Controls  ID: 20 | Must | 10 | Done | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 2 | Justinas | 12 | None |
| Render Messages from JSON  ID: 21 | Must | 13 | 10% | [Product Backlog](https://trello.com/b/8ugO9kQY) | Sprint 3 | Joacim | 1 | N/A |

# 4. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| Missing an agenda | Attempting to fix | Meetings with result in a lower efficiency if no agenda was set before hand |
| Fluctuation meeting efficiency | Attempting to fix | Meetings get side tracked |

# 5. Evaluation criteria

## Pull Requests

## Product owner approval

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target | All |
| Assessment date | 05.10.2017 |
| Participants | Michel Chaudron, Mayra Soliz, Emanuel Marcos, Boyan Dai, Erik Laurin, Elaine Qvarnström, Joacim Eberlen,  Justinas Stirbys, Shaun McMurray |
| Project status | On Track |

## Assessment against objectives

All milestones apart camera movement control has been assessed.

## Work Items: Planned compared to completed

All planned items for this sprint were completed apart the Vision and Animate Messages.

## Assessment against Evaluation Criteria Test results

Both assessment criteria were met.

## Other concerns and deviations

None;