Sprint 5 Retrospective

* What did the team learn in this sprint?
  + Technical and technological aspect
    - EC2 (Elastic Cloud 2)
    - Docker
    - Unity packages
  + Process issues
    - Did not update Trello
    - Late to meetings
  + Documentation related matters
    - Began working on SAD
    - Expanding risk list
  + Distributed systems
    - Deployment on cloud
    - Docker containers
* What worked well during this sprint?
  + Pull request
* What can be improved during the next sprint?
  + Sprint planning, with a week left for this sprint several new tasks were begun being worked on, instead pair programming should have been used to finish up the last remaining ones.
* Was this sprint affected by unavailability of any members? Please list all the members who were not available, the extent of unavailability and reason e.g. sickness.
  + Yes, Friday 17th to Monday 20th, 4 team members were unavailable due to a hackathon. The members include Erik Laurin, Joacim Eberlen, Justinas Stirbys and Shaun McMurray. This caused a drop in progress. Furthermore, Friday 24th to Tuesday 28th, 5 members were unavailable, due to a hackathon in Helsinki. Two meetings had to be cancelled and sprint efficiency dropped even further. The 5 members are; Boyan Dai, Elaine Qvarnström, Joacim Eberlen, Justinas Stirbys and Shaun McMurray.