## Slide 1: Diagram Animator and Visualization Environment Group 02
Boyan Dai, Erik Laurin, Elaine Qvarnström, Joacim Eberlen, Justinas Stirbys, Shaun McMurray

## Slide 2: What was planned: What was accomplished:
Business Plan and Vision
Setup Jenkins server
Design initial architecture
Design different SSD parts
Static SSD
Improved product backlog
Business Plan
Vision
Initial architecture
Static SSD and it’s components

## Slide 3: Next Sprint
Class diagram
Distributed JSON parser in Erlang
Render system boxes and messages based on JSON

## Slide 4: Areas of Improvement
Have an agenda for every meeting
More on track meetings
Tests
-> ‘Learn in 3D’

## Slide 5: Initial Architecture