## Slide 1: Diagram Animator and Visualization Environment Group 02
Boyan Dai, Erik Laurin, Elaine Qvarnström, Joacim Eberlén, Justinas Stirbys, Shaun McMurray

## Slide 2: What was planned: What was accomplished:
Fix overlapping paths
Randomize house locations
Integrate node communication
Update UI
Login authentication for instructors
Finish deployment diagram
Randomize house locations
Birds Eye View
No clip mode
Update UI
Save instructor info to DB
Showing subscribed students
Login and Sign Up
Deployment diagram (from deployment diagram JSON)

## Slide 3
Leftovers
Combine everything into 1 environment
Integrate Class Diagram
Integrate node communication
Deploy MQTT Client Coordinator
Deployment Diagram
SAD
User manual

## Slide 4: Areas of Improvement
Improve planning
Being late to meetings
More time spent on project
-> ‘Learn in 3D’