## Slide 1: ANIMATION and SIMULATION TOOL for DIAGRAMS Group 02
Boyan Dai, Erik Laurin, Elaine Qvarnström, Joacim Eberlen, Justinas Stirbys, Shaun McMurray

## Slide 2: What was planned: What was accomplished:
Come up with a project idea
Establish a working process
Make a product backlog
Design initial architecture
Got a viable project idea
Working process established
Established a social contract
Began working on architecture and product backlog
Made a project plan
Branch model

## Slide 3: Next Sprint
Complete architecture and product backlog
Establish requirements
MVP

## Slide 4: Areas of Improvement
More efficient meetings
Distribute workload
Spend more hours on the project
Work at home
Minimal Viable Product